ZEN LICENSE PLATFORM

Architecture & Build Design Document

| Version 1.0 | Status Discovery | Date 05 Jun 2026 |
| --- | --- | --- |

Internal · Confidential

# 1. Executive Summary

The Zen License Platform (ZLP) is an internal licensing infrastructure designed to enforce, monitor, and manage software licenses across all self-hosted products in the Zen product suite — including ZenMSP, ZenSSL, the Imapsync GUI, and future products.

The platform replaces the ad-hoc per-product ZLF implementation with a unified, hardened system that enforces licenses at the cryptographic level rather than relying on application-layer trust. It provides a vendor dashboard for key management, an install registry for live monitoring, and per-product SDKs for PHP and Node.js environments.

| Attribute | Value |
| --- | --- |
| Scope | Internal tooling — vendor use only |
| Products targeted | ZenMSP, ZenSSL, Imapsync GUI, future Zen products |
| Install model | Customer self-hosted, internet access required |
| Enforcement posture | Aggressive — hard block on invalid or unreachable |
| Billing preference | Monthly recurring (MRR), annual available |
| Grace period | 24 hours on payment failure, zero on license invalid |

# 2. Problem Statement

## 2.1  Threats being addressed

| Threat | Description |
| --- | --- |
| Free riding | Running software without a valid license — no key, expired key, or revoked key |
| License sharing | One key used across multiple installs or shared between organisations |
| Network bypass | Firewalling or DNS-redirecting the license authority to fake an unreachable state |
| Mock server | Running a local server that returns valid responses to license checks |
| Session sharing | Multiple users sharing a single login to circumvent seat limits |
| Client-side bypass | Patching JS or PHP in browser / runtime to skip UI gates |
| API bypass | Calling protected API routes directly, bypassing UI and session checks |
| Token extraction | Copying a valid signed token to another install |
| Replay attack | Replaying a captured valid heartbeat response to a different install |

## 2.2  Gaps in current ZLF implementation

| Current behaviour | Required behaviour |
| --- | --- |
| TimeoutException → silent cached fallback | Retry 3× with backoff → hard block on failure |
| Heartbeat sends only license_key + product | Heartbeat sends signed fingerprint payload |
| Server returns plain unsigned JSON | Server returns RS256-signed JWT with TTL |
| Weekly validation interval | 15-minute daemon, 30-minute token TTL |
| No install registry | Every activated install tracked with heartbeat log |
| No remote disable | One-click revocation from dashboard pushes block on next heartbeat |

# 3. System Architecture

## 3.1  Component overview

The platform consists of four distinct layers, each with a clearly scoped responsibility.

| Layer | Component | Responsibility |
| --- | --- | --- |
| Cloud | License Authority (API) | Key validation, JWT issuance, heartbeat receipt, revocation |
| Cloud | Vendor Dashboard (UI) | Product management, key generation, install registry, alerts |
| Cloud | Private Package Registry | Satis (PHP) + Verdaccio (Node) — authenticated SDK distribution |
| Customer server | Install Agent (daemon) | Background heartbeat, token refresh, local cache management |
| Customer app | SDK Middleware | Per-request JWT verification, feature gate enforcement |
| Customer app | Activation CLI | One-time install registration, fingerprint generation |

## 3.2  Heartbeat flow

The heartbeat is the core enforcement mechanism. The install agent runs as a background daemon on a 15-minute interval. The signed JWT it receives has a 30-minute TTL — meaning a revoked license is fully blocked within 30 minutes, and the maximum abuse window for a stolen token is also 30 minutes.

1. Agent wakes (every 15 min) 2. Builds payload: { install_id, license_key, product, version, domain, fingerprint, timestamp, nonce } 3. Signs payload: HMAC-SHA256(payload, shared_secret) 4. POST /v1/heartbeat with X-ZLF-Signature + X-ZLF-Timestamp headers 5. License authority validates: key active? fingerprint match? payment current? → On valid: returns RS256-signed JWT (TTL 30 min) + rotated shared_secret → On invalid: returns { status: "revoked", reason: "..." } → agent writes BLOCKED state → On timeout: agent retries 3× (10s, 30s, 60s backoff) → hard block after 3rd failure 6. Agent writes token to machine-bound local cache 7. Middleware reads cache on every request, verifies JWT signature + exp locally 8. Expired or missing token → HTTP 402 + redirect to license page

## 3.3  Install fingerprint strategy

The fingerprint is a composite identifier that binds a license to a specific install. It is generated once at activation and resubmitted on every heartbeat. Mismatches trigger alerts and require manual re-activation.

| Environment | Primary anchor | Secondary (machine ID) |
| --- | --- | --- |
| PHP / bare metal | Registered domain name | /etc/machine-id (Linux) — stable across reboots |
| Docker / Compose | Registered domain name | UUID written to named volume at first run |
| Next.js / Node | Registered domain name | UUID written to persistent DATA_DIR at first run |
| Serverless / edge | Registered domain name | ZLF_INSTALL_ID env var set at deploy time |

Fingerprint: HMAC-SHA256(install_id + domain + machine_id, activation_secret)

| Mismatch scenario | Automated response |
| --- | --- |
| Domain matches, machine_id changed | Flag for review — allow 24hr, alert sent to vendor |
| Domain changed, machine_id matches | Alert + require re-activation within 24hr |
| Both changed | Immediate block — key treated as potentially shared |

## 3.4  Cryptographic stack

| Mechanism | Purpose |
| --- | --- |
| RS256 asymmetric JWT | License token — signed by authority private key, verified by SDK public key |
| HMAC-SHA256 payload signing | Heartbeat request integrity — proves payload came from legitimate SDK |
| Rotating shared secret | HMAC key rotated on each successful heartbeat — limits replay window |
| Machine-bound local storage | Token cache keyed to machine_id — useless if copied to another host |
| ionCube (PHP middleware only) | Source encoding for the SDK middleware file — raises reversal cost |
| Registry bearer tokens | Authenticates SDK package downloads — revokable per license |

## 3.5  Middleware state machine

Both the PHP and Node SDKs implement an identical five-state machine. All states except VALID result in a blocked response.

| State | Trigger + response |
| --- | --- |
| PENDING | No token exists yet — activation not completed. Show activation screen. |
| VALID | Token present, signature good, exp in future. Allow request + check feature entitlements. |
| EXPIRED | Token present but exp has passed. Hard block — HTTP 402. |
| INVALID | Token present but RS256 signature fails verification. Hard block + alert vendor. |
| REVOKED | Token contains revoked flag or BLOCKED state written by agent. Hard block + alert. |

# 4. JWT Token Design

The license token is a signed JWT issued by the License Authority on each successful heartbeat. It contains everything the middleware needs to make a local decision — no network call required per request.

{ "iss": "zlp.yourdomain.com", "sub": "install_id:a3f9c821-...", "iat": 1718000000, "exp": 1718001800, // 30-minute TTL "license_key": "ZLP-XXXX-XXXX-XXXX", "product": "zenmsp", "plan": "professional", "seats": 10, "features": ["ms365", "contracts", "multi_currency", "quotes"], "domain": "app.customer.com", "install_id": "a3f9c821-...", "revoked": false }

The token is signed with the authority's RS256 private key. The SDK ships with only the corresponding public key embedded as a constant — it can verify tokens but cannot issue them. A mock server cannot forge a valid signature without the private key.

# 5. Vendor Dashboard

The dashboard is the primary operational interface. It extends the existing ZLF dashboard with install-level visibility and enforcement controls.

## 5.1  Feature scope

| Module | Features |
| --- | --- |
| Products | Create product, define tiers, configure feature flags per tier |
| Key management | Generate keys, assign to customer, set plan + seat count + expiry |
| Install registry | All activated installs per key — domain, fingerprint, first seen, last heartbeat, status |
| Heartbeat log | Per-install timeline — timestamp, latency, payload hash, response status |
| Live status | VALID / EXPIRED / REVOKED / ANOMALOUS per install, auto-refreshed |
| Remote disable | One-click block on install or entire key — takes effect within 30 min |
| Anomaly alerts | Fingerprint drift, geo spread, concurrent session spikes — email + dashboard |
| Billing integration | Payment status → license status, 24hr grace on failure, auto-disable |
| Audit log | All vendor actions with timestamp and actor |

## 5.2  Technology stack

| Layer | Technology |
| --- | --- |
| Backend API | FastAPI (Python) — async, consistent with ZenMSP stack |
| Frontend | React + Vite + TailwindCSS |
| Database | PostgreSQL 16 — installs, keys, heartbeat log, audit trail |
| Auth | JWT sessions — vendor-only access, no customer logins |
| Job queue | APScheduler or Celery — heartbeat expiry checks, alert dispatch |
| Email | SMTP (configurable) — alert notifications |
| Deployment | Docker Compose on existing infrastructure |

# 6. SDK Design

## 6.1  Distribution — private package registry

SDKs are distributed via a self-hosted private registry, not public package managers. Customers authenticate with a bearer token issued at activation. Registry access can be revoked independently of the license — a second enforcement layer.

| Language | Registry |
| --- | --- |
| PHP | Satis — packages.yourdomain.com |
| Node / Next.js | Verdaccio — npm.yourdomain.com |

## 6.2  PHP SDK structure

vendor/zenplatform/zlf-php/ src/ LicenseMiddleware.php ← ionCube encoded in production builds AgentDaemon.php ← Cron-invoked heartbeat runner Fingerprint.php ← machine-id + domain composite TokenCache.php ← machine-bound local storage FeatureGate.php ← require_feature() implementation Activation.php ← CLI activation flow config/ zlp_public.pem ← RS256 public key (embedded at build time) zlp-agent ← CLI entry point for cron

## 6.3  Node / Next.js SDK structure

@zenplatform/zlf-node/ src/ middleware.ts ← Next.js middleware.ts drop-in agent.ts ← setInterval heartbeat daemon fingerprint.ts ← domain + volume UUID composite tokenCache.ts ← module singleton, machine-bound featureGate.ts ← withFeature() HOC + API route guard activation.ts ← CLI activation (npx zlp activate) keys/ zlp_public.pem ← RS256 public key

## 6.4  Activation flow

Activation is a one-time CLI operation performed by the customer after install. It generates the install_id, collects the fingerprint, and registers the install with the License Authority.

$ vendor/bin/zlp-agent activate --key ZLP-XXXX-XXXX-XXXX 1. Generates stable install_id (UUID v4, written to persistent storage) 2. Collects fingerprint (domain + machine_id) 3. POST /v1/activate { license_key, install_id, domain, fingerprint, product, version } 4. Receives: { shared_secret, registry_token, first_jwt } 5. Writes to machine-bound cache 6. Registers cron / daemon for ongoing heartbeat ✓ Activation complete — license VALID

# 7. Infrastructure Requirements

Given the hard-block-on-unreachable policy, the License Authority must be highly available. An outage directly causes customer hard blocks on legitimate licenses.

| Requirement | Specification |
| --- | --- |
| Primary region | AWS eu-west-1 (existing) |
| Failover region | AWS us-east-1 or ap-southeast-1 — active/passive |
| Load balancer | ALB with health checks — automatic failover |
| Uptime target | 99.9% (≤8.7 hr downtime/year) — maps to 15-min heartbeat interval |
| Process management | ECS with health checks + auto-restart |
| Status page | Public status page — customers see outages are vendor-side |
| Database HA | RDS PostgreSQL with Multi-AZ standby |
| Package registry | Satis + Verdaccio on same infrastructure, behind nginx |

# 8. Agent Workload Assignment

Build work is distributed across three AI agents based on their demonstrated strengths. Each agent operates with a defined MCP toolset. Claude acts as orchestrator and architect; Kimi handles volume implementation; Gemini handles large-context analysis and cross-file work.

| Claude (Opus) · Architect · Orchestrator · Security Lead |  |
| --- | --- |
| Tasks |  |
|  | - System architecture decisions and cross-component design |
|  | - Cryptographic layer design — JWT structure, HMAC signing, key rotation |
|  | - Middleware state machine definition (shared spec for PHP + Node SDKs) |
|  | - Security review of all cryptographic and enforcement code |
|  | - Dashboard data model and API contract design (OpenAPI spec) |
|  | - Agent orchestration — breaking work into Kimi/Gemini tasks, reviewing output |
|  | - Final integration review before each release milestone |
|  | - CLAUDE.md project memory maintenance across machines |
| MCP Tools | filesystem · bash · code_review · web_search · sequential_thinking |

| Kimi · Implementation Lead · PHP & Python |  |
| --- | --- |
| Tasks |  |
|  | - PHP SDK implementation — LicenseMiddleware, AgentDaemon, TokenCache, FeatureGate |
|  | - Activation CLI (PHP) — fingerprint collection, registration, cron setup |
|  | - FastAPI License Authority — /v1/activate, /v1/heartbeat, /v1/revoke endpoints |
|  | - PostgreSQL schema — installs, keys, heartbeat_log, products, audit_trail tables |
|  | - Alembic migrations for License Authority database |
|  | - Satis registry setup and authentication middleware |
|  | - ionCube encoding pipeline for PHP middleware file |
|  | - Unit tests for PHP SDK — all five middleware states |
|  | - Docker Compose for License Authority + registries |
| MCP Tools | filesystem · bash · code_execution · database · docker |

| Gemini · Large-Context Analysis · Node SDK · Dashboard |  |
| --- | --- |
| Tasks |  |
|  | - Node / Next.js SDK — middleware.ts, agent.ts, featureGate.ts, tokenCache.ts |
|  | - Verdaccio registry setup and scoped package configuration |
|  | - React dashboard frontend — product manager, key manager, install registry, heartbeat log |
|  | - Cross-file consistency analysis — PHP SDK vs Node SDK parity verification |
|  | - Full codebase audit against design spec (large context window used here) |
|  | - APScheduler job definitions — heartbeat expiry checker, alert dispatcher |
|  | - Anomaly detection logic — fingerprint drift scoring, geo spread, session spike detection |
|  | - Integration test suite — end-to-end activation + heartbeat + revocation flows |
|  | - Documentation — SDK integration guides for PHP and Node |
| MCP Tools | filesystem · bash · code_execution · web_search · browser |

# 9. Tools & Skills Matrix

## 9.1  MCP tools required

| Tool | Used by | Purpose |
| --- | --- | --- |
| filesystem | All three | Read/write project files, CLAUDE.md, config, schema |
| bash / code_execution | All three | Run tests, linters, migrations, build scripts |
| web_search | Claude, Gemini | Verify library APIs, CVE lookups, RFC references |
| database | Kimi | Direct PostgreSQL access for schema work and query testing |
| docker | Kimi | Build and test Docker Compose stack for License Authority |
| browser | Gemini | Dashboard UI testing, visual regression, registry verification |
| sequential_thinking | Claude | Multi-step architecture reasoning and security analysis |
| code_review | Claude | Cross-agent output review and integration sign-off |

## 9.2  Technical skills required by domain

| Domain | Skills | Agent |
| --- | --- | --- |
| Cryptography | RS256 JWT, HMAC-SHA256, key rotation, replay protection | Claude |
| PHP SDK | Composer packages, ionCube, cron, /etc/machine-id | Kimi |
| Python / FastAPI | Async endpoints, Pydantic v2, httpx, APScheduler | Kimi |
| PostgreSQL | Schema design, Alembic, JSONB, index strategy | Kimi |
| Node / TypeScript | Next.js middleware, ESM, module singletons, npm scopes | Gemini |
| React / Vite | Dashboard UI, TailwindCSS, real-time status polling | Gemini |
| Package registries | Satis config, Verdaccio YAML, bearer auth | Kimi + Gemini |
| Docker / Compose | Multi-service stack, named volumes, sidecar pattern | Kimi |
| AWS | ALB, ECS, RDS Multi-AZ, Route 53 failover | Claude (design) / Kimi (impl) |
| Security review | Threat modelling, code audit, CVE scanning | Claude |

## 9.3  Language & framework versions (pinned)

| Component | Version |
| --- | --- |
| PHP SDK | PHP 8.1+ minimum (8.2 recommended) |
| Python / FastAPI | Python 3.11+, FastAPI 0.111+, Pydantic v2 |
| Node SDK | Node 18 LTS+, TypeScript 5+ |
| Next.js | 14+ (App Router supported) |
| PostgreSQL | 16 |
| python-jose (JWT) | 3.3.0+ |
| PyJWT alternative | python-jwt with RS256 support |
| PHP JWT library | firebase/php-jwt ^6.0 |
| jose (Node) | jose ^5.0 (JOSE standard, no external deps) |

# 10. Build Phases

## Phase 1 — Foundation (Weeks 1–2)

- Claude: Architecture sign-off, OpenAPI spec, JWT/key design, CLAUDE.md seed

- Kimi: PostgreSQL schema, License Authority skeleton (FastAPI), /v1/activate endpoint

- Gemini: Node SDK skeleton, middleware.ts state machine stub

## Phase 2 — Core enforcement (Weeks 3–4)

- Kimi: /v1/heartbeat endpoint, PHP SDK with all 5 states, cron agent, TokenCache

- Gemini: Node agent.ts, featureGate.ts, Verdaccio registry setup

- Claude: Security review of crypto implementation, state machine parity check

## Phase 3 — Dashboard & registry (Weeks 5–6)

- Gemini: React dashboard — install registry, heartbeat log, live status

- Kimi: Remote disable endpoint, anomaly alert jobs, Satis registry setup

- Claude: End-to-end integration review, threat model re-check

## Phase 4 — Hardening & migration (Weeks 7–8)

- Kimi: ionCube encoding pipeline, Docker Compose production stack

- Gemini: Integration test suite, SDK documentation

- Claude: Final security audit, ZenMSP ZLF migration plan, production sign-off

# 11. Open Decisions

| Decision | Options / notes |
| --- | --- |
| Heartbeat interval | 15 min recommended — confirm against license authority uptime SLA |
| Token TTL | 30 min recommended — must exceed daemon interval to prevent false blocks |
| Anomaly auto-block threshold | Alert at score > 0.6, block at score > 0.85 — tune after first month |
| ionCube scope | Middleware file only, or all SDK files? Depends on customer hosting environment mix |
| Serverless tier policy | First-class (env var fingerprint) or best-effort with degraded enforcement? |
| Billing gateway | PayFast (ZA), Stripe, or PayPal — which triggers license status update? |
| Registry token lifetime | Tied to license validity, or separate annual rotation? |
| Multi-region cutover | Active/passive (simpler) or active/active with consistent heartbeat routing? |

# 12. Risk Register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| License authority downtime | Hard blocks all valid customers | Multi-region ALB, 99.9% SLA target, public status page |
| False positive fingerprint mismatch | Legitimate customer blocked on migration | 24hr review window for domain-match/machine-change scenario |
| PHP ionCube compatibility | SDK fails on some customer hosting stacks | Test matrix across PHP 8.1/8.2/8.3 + CloudLinux + cPanel |
| Token extraction + transfer | Stolen token used on another host | install_id binding in JWT, machine-bound cache, 30-min TTL |
| Registry credential leakage | Unauthorised SDK downloads | Per-license registry tokens, revokable independently of license |
| Serverless cold-start latency | License check adds 100–300ms on cold start | KV-cached token, async check with fast local fallback |

# Appendix A — Database Schema (key tables)

products (id, name, slug, created_at) license_keys (id, product_id, key, plan, seats, expires_at, status, customer_ref, created_at) installs (id, key_id, install_id, domain, fingerprint, machine_id, first_seen, last_heartbeat, status) heartbeat_log (id, install_id, timestamp, latency_ms, payload_hash, response_status) audit_trail (id, actor, action, target_type, target_id, timestamp, meta) anomaly_events (id, install_id, score, reason, triggered_at, resolved_at)

# Appendix B — API Endpoints

| Endpoint | Description |
| --- | --- |
| POST /v1/activate | Register new install — returns shared_secret + first JWT |
| POST /v1/heartbeat | Daemon check-in — validates + returns refreshed JWT + rotated secret |
| POST /v1/revoke/{install_id} | Vendor-triggered remote disable |
| GET /v1/status/{license_key} | Vendor dashboard — all installs + current status for a key |
| GET /v1/health | Public health check endpoint for load balancer |

# Appendix C — Threat Model Summary

| Attack | Closed by |
| --- | --- |
| No license / free riding | Activation required — no token, no access |
| Firewall license server | Unreachable = hard block — same as invalid |
| DNS redirect to mock server | RS256 signature — mock server cannot forge private key |
| Replay captured response | JWT exp + install_id binding — replayed token expires and is wrong host |
| Copy token to another server | Machine-bound cache + install_id in JWT — fails fingerprint check |
| Patch middleware to return true | Server-side API validation required for protected features |
| Share credentials (session sharing) | Concurrent session ledger — seat limit enforced server-side |
| Inspect JS / disable UI gates | All gates enforced at API layer — UI is cosmetic only |